PRO HR

Implementation Plan for Platform Updates

Version 2.0  •  May 2026
Prepared for: Astral Cassini Development Team

Goal: Elevate composite quality score from 71/100 (B) → 90+/100 (A)

# Table of Contents

1. Executive Summary

2. Current Score Breakdown

3. Phase 1 — Critical Fixes (6 Tasks)

4. Phase 2 — Reliability Improvements (5 Tasks)

5. Phase 3 — Polish & Documentation (4 Tasks)

6. Effort Summary & Timeline

7. Verification Checklist

# 1. Executive Summary

PRO HR is a multi-agent recruitment orchestration platform featuring a deterministic state machine backend, FAISS-backed RAG pipeline, real-time WebSocket streaming, and a glassmorphic Next.js frontend. A comprehensive deep audit identified 30+ issues across 9 quality dimensions.

This document presents a structured, phased implementation plan with 15 tasks organized into 3 phases — Critical Fixes, Reliability Improvements, and Polish — to systematically resolve every identified gap and bring the platform to production-grade quality.

Key Findings:

Bug: Dashboard 'Candidates in Pipeline' metric permanently displays 0 (broken backend query)

UX: Login page branding says 'AGENTHIRE' while entire app uses 'PRO HR'

Performance: Unused TailwindCSS import adds ~200KB to CSS bundle

Stability: No React Error Boundaries — component errors crash to white screen

Security: No rate limiting on login endpoint — brute-force vulnerable

Cleanup: Dead graph/ module with empty __init__.py

# 2. Current Score Breakdown

The following scores were determined through code review, runtime testing, and UI inspection:

| Dimension | Score | Grade | Key Issue |
| --- | --- | --- | --- |
| Architecture & Design | 82/100 | A- | Workflow state duplication in JSON blob |
| Backend Quality | 78/100 | B+ | No rate limiting on auth endpoints |
| Frontend Quality | 73/100 | B | Massive inline styles, unused Tailwind |
| Test Coverage | 71/100 | B | No WebSocket or RAG tests |
| Security | 74/100 | B | Missing CSP headers |
| UX / Visual Design | 80/100 | A- | Empty states lack guidance |
| DevOps & CI/CD | 65/100 | C+ | CI workflows not functional |
| Documentation | 60/100 | C | No architecture or API guide |
| Production Readiness | 58/100 | C | SQLite only, no health checks |
| COMPOSITE | 71/100 | B | — |

# 3. Phase 1 — Critical Fixes

These tasks fix broken functionality, security gaps, and dead code. They are independent, low-risk, and should be completed first.

## Task 1.1 — Fix "Candidates in Pipeline" Metric

| Attribute | Detail |
| --- | --- |
| Priority | 🔴 P0 — Visibly broken feature |
| Effort | 15 minutes |
| Files | backend/app/core/orchestrator.py (line 462-469) |
| Impact | Dashboard shows correct candidate count |

Root Cause: The _job_to_summary() function does not include candidates_count in its return dictionary. The frontend's totalCandidates memo sums j.candidates_count which is always undefined, resulting in 0.

Fix: Parse the workflow_state JSON blob inside _job_to_summary() and add candidates_count = len(state.get('candidates', [])) to the returned dict.

Verification: Dashboard shows non-zero 'Candidates in Pipeline' when jobs contain candidates.

## Task 1.2 — Unify Branding (PRO HR Everywhere)

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — Brand confusion |
| Effort | 5 minutes |
| Files | frontend/src/app/login/page.tsx (line 134-139) |
| Impact | Consistent branding across entire application |

Fix: Replace "AGENTHIRE" with "PRO HR" and update the subtitle from "Multi-Agent Recruitment Ecosystem" to "Autonomous Recruitment Ecosystem" to match the landing page.

Verification: Navigate to /login — brand name matches sidebar, landing page, and document title.

## Task 1.3 — Remove Unused Tailwind Import

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — ~200KB unused CSS in bundle |
| Effort | 5 minutes |
| Files | frontend/src/app/globals.css (line 1), frontend/package.json |
| Impact | Significantly smaller CSS bundle |

Fix: Remove @import "tailwindcss" from line 1 of globals.css. Remove @tailwindcss/postcss and tailwindcss from devDependencies in package.json. Update postcss.config.mjs if it references the tailwind plugin.

Verification: npm run build succeeds. CSS bundle size drops significantly.

## Task 1.4 — Add React Error Boundary

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — White screen crashes |
| Effort | 15 minutes |
| Files | NEW: frontend/src/components/ErrorBoundary.tsx, EDIT: frontend/src/app/layout.tsx |
| Impact | Graceful error handling instead of blank screen |

Fix: Create a class-based ErrorBoundary component with getDerivedStateFromError and componentDidCatch. It renders a styled error card with a 'Reload Page' button. Wrap <MainContent>{children}</MainContent> in layout.tsx with <ErrorBoundary>.

Verification: Throw a test error in any component — error card appears instead of white screen.

## Task 1.5 — Add Login Rate Limiting

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — Brute-force vulnerability |
| Effort | 20 minutes |
| Files | backend/app/main.py, backend/app/api/auth.py, requirements.txt |
| Impact | Login endpoint limited to 5 attempts per minute per IP |

Fix: Install slowapi. Initialize a Limiter instance in main.py with get_remote_address as the key function. Apply @limiter.limit('5/minute') decorator to the /api/auth/login endpoint. Add the RateLimitExceeded exception handler to the FastAPI app.

Verification: After 5 rapid login attempts, receive HTTP 429 Too Many Requests.

## Task 1.6 — Delete Dead graph/ Module

| Attribute | Detail |
| --- | --- |
| Priority | 🟢 P2 — Dead code |
| Effort | 2 minutes |
| Files | DELETE: backend/app/graph/ (entire directory) |
| Impact | Cleaner codebase, less confusion for contributors |

Fix: Delete the backend/app/graph/ directory which contains only an empty __init__.py. This module was part of an earlier LangGraph implementation that has been fully replaced by the deterministic Orchestrator class.

Verification: pytest tests/ -v still passes (47/47 tests).

# 4. Phase 2 — Reliability Improvements

These tasks improve security posture, mobile UX, test coverage, and CI automation. They build on Phase 1 foundations.

## Task 2.1 — Add Content-Security-Policy Headers

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — XSS mitigation |
| Effort | 15 minutes |
| Files | frontend/next.config.ts |
| Impact | Browser-enforced XSS protection |

Fix: Add async headers() function to next.config.ts returning Content-Security-Policy, X-Frame-Options (DENY), X-Content-Type-Options (nosniff), and Referrer-Policy headers for all routes.

## Task 2.2 — Fix Mobile Responsiveness

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — Broken on tablets/phones |
| Effort | 25 minutes |
| Files | frontend/src/app/globals.css, jobs/page.tsx, layout.tsx, SidebarAndHeader.tsx |
| Impact | Usable layout on screens < 1024px |

Fix: Add @media (max-width: 1024px) breakpoints to collapse the sidebar, convert the Jobs page two-column grid to single-column, and remove the fixed marginLeft on mobile. Add a hamburger toggle for the sidebar.

## Task 2.3 — Improve Empty State UX

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — Poor first impression |
| Effort | 30 minutes |
| Files | NEW: frontend/src/components/EmptyState.tsx, EDIT: candidates, interviews, audit pages |
| Impact | Guided onboarding for new users |

Fix: Create a reusable EmptyState component with icon, title, description, and optional CTA button. Replace bare 'Select a pipeline...' dropdowns in Candidates, Interviews, and Audit Trail pages with rich empty states that guide users to create their first job pipeline.

## Task 2.4 — Add WebSocket & RAG Test Coverage

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — Core features untested |
| Effort | 45 minutes |
| Files | NEW: backend/tests/unit/test_websocket.py, backend/tests/unit/test_embeddings.py |
| Impact | Regression safety for real-time and search features |

Fix: Write WebSocket tests covering: connection rejection without token, ticket/job mismatch rejection, successful connection and heartbeat. Write embedding tests covering: index_resume adds documents, search_resumes returns ranked results, mock fallback behavior.

## Task 2.5 — Add GitHub Actions CI Pipeline

| Attribute | Detail |
| --- | --- |
| Priority | 🟡 P1 — No automated quality gates |
| Effort | 30 minutes |
| Files | .github/workflows/ci.yml |
| Impact | Automated test + lint + build on every push/PR |

Fix: Update ci.yml with two jobs — backend (Python 3.14, pytest) and frontend (Node 22, lint + test + build). Triggered on push to master/main and all PRs. Uses environment variables for SECRET_KEY and DATABASE_URL so tests run without .env files.

# 5. Phase 3 — Polish & Documentation

These tasks improve long-term maintainability and developer experience. They can be implemented incrementally.

## Task 3.1 — Extract Inline Styles to CSS Modules

| Attribute | Detail |
| --- | --- |
| Priority | 🟢 P2 |
| Effort | 2-3 hours |
| Files | All page components (landing, login, sidebar) |

Migrate inline style={{}} objects to .module.css files with semantic class names. Start with landing page (450 lines, 90% inline) and login page (294 lines). Replace onMouseOver/onMouseOut JS handlers with CSS :hover rules.

## Task 3.2 — Add Architecture Documentation

| Attribute | Detail |
| --- | --- |
| Priority | 🟢 P2 |
| Effort | 30 minutes |
| Files | NEW: docs/architecture.md |

Create architecture.md with system diagram, 7-agent pipeline flow with stage names, database schema overview, WebSocket event types, and HITL breakpoint rules.

## Task 3.3 — Add API Integration Guide

| Attribute | Detail |
| --- | --- |
| Priority | 🟢 P2 |
| Effort | 30 minutes |
| Files | NEW: docs/api-guide.md |

Document auth flow (login → cookie → CSRF), WebSocket handshake, job lifecycle API calls, resume upload constraints, and example cURL commands.

## Task 3.4 — Add Frontend Negative-Path Tests

| Attribute | Detail |
| --- | --- |
| Priority | 🟢 P2 |
| Effort | 45 minutes |
| Files | NEW: frontend/e2e/auth-negative.spec.ts |

Test invalid login credentials, expired session redirect, API server down toast, XSS payload sanitization, and unauthenticated dashboard access redirect.

# 6. Effort Summary & Timeline

| Phase | Tasks | Total Effort | Score Impact |
| --- | --- | --- | --- |
| Phase 1 — Critical | 6 tasks | ~1 hour | 71 → 80 |
| Phase 2 — Reliability | 5 tasks | ~2.5 hours | 80 → 88 |
| Phase 3 — Polish | 4 tasks | ~4 hours | 88 → 92+ |
| TOTAL | 15 tasks | ~7.5 hours | 71 → 92+ |

All Phase 1 tasks are independent and can be executed in parallel by different team members. Phase 2 tasks have light dependencies on Phase 1 completion. Phase 3 tasks are fully incremental.

# 7. Verification Checklist

After all changes are implemented, verify the following:

python -m pytest tests/ -v — 47+ tests passing

npm run lint — 0 errors

npm test -- --ci — 5+ tests passing

npm run build — Clean build (15/15 pages)

Dashboard "Candidates in Pipeline" shows real count

Login page says "PRO HR" (not AGENTHIRE)

CSS bundle ≤ 15KB (down from ~200KB)

Error boundary catches component errors gracefully

/api/auth/login returns 429 after 5 rapid attempts

No backend/app/graph/ directory exists

Mobile layout at 768px — no horizontal overflow

GitHub Actions CI runs green on push

Response headers include Content-Security-Policy

Empty states show guidance and CTA buttons

Document prepared by: Antigravity AI Analysis Engine